Sprint Review and Retrospective: SNHU Travel Application

Introduction

For this project, our team adopted a Scrum-Agile approach to develop an application for SNHU Travel. Instead of using a traditional waterfall model, we worked in iterative sprints, taking on different roles throughout the development process. This allowed us to continuously improve the product while adapting to changes as they came up. As the Scrum Master for this retrospective, I will walk through how the team performed, what worked well, what didn’t, and whether Agile was the right choice for this project.

Applying Roles

Each role in the Scrum team contributed directly to the success of the project. The Product Owner was responsible for defining and prioritizing user stories. This helped keep the team focused on delivering features that actually mattered to the end user. For example, prioritizing booking functionality early ensured we were building core features first instead of getting distracted by less critical UI elements. The Scrum Master helped remove blockers and kept the team aligned during sprint planning and daily standups. This included making sure tasks were clearly defined and that everyone understood their responsibilities. The Development Team executed the actual work. Since I rotated through roles during the course, I got to experience both planning and execution. This helped me better understand how decisions made early in the sprint directly impacted development efficiency later. Overall, clearly defined roles made a big difference. Everyone knew what they were responsible for, which reduced confusion and overlap.

Completing User Stories

The Agile approach made it easier to complete user stories because everything was broken down into manageable chunks. Instead of trying to build the entire application at once, we focused on smaller, clearly defined tasks. For example, a user story like “As a user, I want to search for travel destinations” was broken into smaller steps such as UI creation, backend logic, and testing. Working in sprints allowed us to: Focus on a limited number of tasks at a time, track progress more effectively and adjust priorities when needed. This approach made it easier to complete user stories instead of letting them drag on like they might in a waterfall model.

Handling Interruptions

One of the biggest advantages of Agile showed up when the project changed direction. During development, priorities shifted and requirements evolved. Instead of this completely derailing progress, the Scrum framework allowed us to adjust in the next sprint cycle. For example, if a feature needed to be reworked, it could simply be reprioritized in the backlog and handled in a future sprint. This avoided wasting time trying to force changes into a rigid structure. In a waterfall model, this kind of interruption would likely delay the entire project. With Agile, it was manageable and expected.

Communication

Communication was one of the most important parts of making Agile work. Examples of effective communication included: Daily standups to quickly identify blockers, Sprint planning discussions to clarify requirements and Task updates to keep everyone aligned. These communication methods worked well because they were: Short and focused, Frequent and Directly tied to current work. This encouraged collaboration because everyone stayed informed and could step in to help when needed.

Organizational Tools and Scrum Principles

The organizational tools and Scrum principles were a big part of why the project stayed on track. The product backlog made it clear what needed to get done overall, while the sprint backlog narrowed that down into what we were focusing on now. That alone helped prevent the team from getting overwhelmed or trying to do too much at once. Having a visual way to track progress, like a task board, also made it easy to see what was done, what was in progress, and what was falling behind.

The Scrum events tied everything together and gave the process structure without making it feel rigid. Sprint planning helped set expectations upfront, so everyone knew what they were responsible for. Daily standups kept things moving and made it easy to call out issues early instead of letting them sit. Sprint reviews gave a chance to look at what was built and make sure it was heading in the right direction, and retrospectives helped identify what needed to improve going forward. What worked well here is that everything had a purpose. None of it felt like extra work just for the sake of process. The tools and events kept things organized, but still allowed flexibility when things needed to change. That balance is really what made the Agile approach effective in this case.

Evaluating the Agile Process

The Scrum-Agile approach had some clear advantages during the SNHU Travel project, especially when it came to flexibility and getting things done. The biggest benefit was being able to adapt when things changed without blowing up the whole project. Since everything was broken into sprints, we could adjust priorities as we went instead of being locked into a plan that no longer made sense. That made it easier to focus on what mattered, like getting core features working before worrying about smaller details. It also helped that communication was constant. Between standups and sprint reviews, issues were caught early instead of turning into bigger problems later, and everyone stayed on the same page.

That said, Agile isn’t perfect. One of the downsides is that it depends heavily on communication and team involvement. If people aren’t engaged or things aren’t clearly communicated, it can fall apart quickly. It also makes timelines a little harder to predict since priorities can shift mid-project. That’s fine in a flexible environment, but it can be a problem if leadership expects strict deadlines with no movement. Another thing is that without someone keeping things organized (like the Scrum Master), it can start to feel unstructured and scattered instead of efficient. Overall, Agile was still the better approach for this project. The ability to adjust, deliver in smaller chunks, and keep improving as we went made a big difference. For something like the SNHU Travel app where requirements can change, Agile just makes more sense than trying to plan everything upfront and hope nothing changes.

Was Agile the Right Approach?

For the SNHU Travel project, Agile was the better choice. The ability to adapt to changes, work in smaller increments, and continuous improvement made development more efficient. While it required more communication and coordination, the benefits outweighed the downsides. If this project had been done using a waterfall model, changes would have been harder to implement and likely would have delayed the entire project.

Overall, the Scrum-Agile approach improved both the development process and team collaboration. While it requires discipline and consistent communication, it provides flexibility that is critical in modern software development. Based on this experience, adopting Agile across the organization would likely improve both product quality and team performance.